AI Voice Recorder Device Development Requirements (RFP / PRD)

1. Project Overview

Objective

We are developing a portable AI voice recorder that records meetings and conversations, securely uploads audio to the cloud, and provides AI-powered transcription, speaker identification, summaries, and chat through a mobile application.

2. Scope of Work

We require support for:

- Electronic hardware design

- PCB design

- Component selection

- Firmware support

- Mechanical enclosure design

- Prototype manufacturing

- DFM (Design for Manufacturing)

- EVT/DVT/PVT validation

- Production manufacturing

- Testing

- Certifications (BIS/FCC/CE as applicable)

3. Product Overview

Device Type

Portable AI Voice Recorder

Primary Use Cases

- Meeting recording

- Voice notes

- Interview recording

- Lecture recording

- Business discussions

4. Expected Product Features

Recording

- Start recording (Physical Button & Mobile App via BLE)

- Stop recording (Physical Button & Mobile App via BLE)

- Pause / Resume recording (Physical Button & Mobile App via BLE)

- Local storage

- Continuous recording

- Long-duration recording

Audio

- High-quality MEMS microphones

- Noise reduction

- Echo cancellation (optional)

- Voice clarity optimization

Storage

- Local storage

- Secure file management

- Automatic file organization

Connectivity

BLE

- Device discovery

- Pairing

- Wi-Fi provisioning

- Device configuration

- Device diagnostics

Wi-Fi

- Audio upload

- OTA updates

- Device synchronization

- Secure cloud communication

Power

- Rechargeable battery

- USB-C charging

- Battery monitoring

- Deep sleep

- Low power operation

Security

- Secure storage

- Device authentication

- Encrypted communication

5. Mobile Application Integration

The device must communicate with our mobile application using BLE.

Required BLE operations:

- Device pairing

- Start/Stop/Pause/Resume recording

- Real-time recording status

- Recording duration

- User authentication

- Wi-Fi provisioning

- Device settings

- Battery status

- Recording status

- Firmware updates

6. Cloud Integration

The device should communicate with our backend APIs over HTTPS.

Functions include:

- Authentication

- Upload recordings

- Download configuration

- OTA firmware

- Device status reporting

Backend APIs will be provided by us.

7. Device Functional Requirements

Recording

- Start

- Stop

- Pause

- Resume

Storage

- Save recordings

- Delete recordings

- Storage information

Battery

- Battery percentage

- Charging detection

- Low battery alerts

LEDs

- Recording

- Charging

- Uploading

- Error indication

Buttons

- Record

- Power

- Reset

OTA

- Firmware updates

- Rollback support

8. Connectivity Requirements

BLE

- Device discovery & pairing

- User authentication

- Provision Wi-Fi

- Configure device

- Read device information

- Start / Stop / Pause / Resume recording

- Battery & storage status

- Firmware updates

- Diagnostics

Wi-Fi

- Connect to internet

- Upload recordings

- Sync configuration

- OTA updates

- Status reporting

- Retry failed uploads

Concurrent Operations

- Recording audio

- BLE connection

- Wi-Fi connectivity

- Saving recordings

- Uploading recordings

- Battery monitoring

- Device status synchronization

- Background processing & retries

Performance Requirements

- 8–12 hours continuous recording

- Stable long-duration recording

- Fast startup and response

- Reliable BLE & Wi-Fi connectivity

- Concurrent task execution

- Low power consumption

- Automatic recovery & retry

- Secure OTA updates

- High system reliability

9. Hardware Expectations

We expect recommendations for:

- MCU

- Microphones

- Battery

- Charger IC

- PMIC

- BLE/Wi-Fi antenna

- Flash memory

- Storage

- USB-C implementation

10. Mechanical Design

Expected support:

- Industrial design

- 3D CAD

- Injection mold design

- Waterproofing (optional)

- Drop resistance

- Thermal design

11. Prototype Deliverables

We expect:

- Schematics

- PCB Layout

- Gerber files

- BOM

- Firmware source

- Mechanical CAD

- 3D models

- Prototype units

- Test reports

12. Manufacturing Deliverables

- PCB fabrication

- SMT assembly

- Firmware flashing

- Functional testing

- Packaging

- Production testing

13. Certification Support

Expected assistance with:

- BIS

- FCC

- CE

- RoHS

- Battery safety